**CS 440 Meeting Minutes**

**Group 20**

**Date: 10/19/2018**

**Time: 14:30**

**Duration: 47 minutes**

**Attendance**

Present, on time: Michael Gallagher, Dhaval Patel, Kruneet Patel, Charvi Virani

**Synopsis:**

Working on Scenario 2. Added more tasks to ice scrum.

**Recent Accomplishments:**

* Since scenario 2 is last release for the term, discuss the last scenario to cover everything remaining
* Set up scenario 2 as stories for all users
* assign tasks on ice scrum for this week
* made GUI and Scenario diagrams for scenario 2

**Current Activities:**

* Think about scenario 2 and figure out if there’s any blind-spots or loopholes in the scenario
* Finalize the scenario for release
* figure out which API’s to use
* work on ice scrum tickets

**Action Items:**

* Everyone: work on ice scrum tickets
* Everyone: work on both coding and development project